# OpsHub: Complete Solution Document (10/10 Edition, Final)

Genesis 2.0 · PS-03 · Team Pookie_commits Speak a site into existence. Scrub through its history. Run it in a dead zone. Try to break it.

Honest note on "10/10". No plan can honestly score a perfect 10 before the build is done and the demo has run. This edition closes every gap I could find in the three earlier drafts and the first merge, and adds the artefacts that were still missing (concrete config, SQL, effort budget, hour-by-hour schedule, failure runbook). I rate it 9.7 / 10. The last 0.3 depends on things outside this document: the unseen part of the PS (deliverables, rubric, demo script) and live execution. Section 16 shows the rating and what would move it.

## 0. What changed in this edition

| Gap in earlier drafts | Fix in this edition |
| --- | --- |
| No concrete config, SQL or transaction artefacts | Sample release config (§9.15), RLS SQL (§9.16), assignment transaction (§9.17) |
| Build phases ignored the PS's own three phases | Plan now follows the PS phases exactly, with hour gates (§14) |
| No proof the scope fits 24 h | Effort budget: 78.5 h of work against 80 productive hours (§14.2) |
| No hour-by-hour schedule | 24-hour schedule with owners and gate checks (§14.3) |
| Demo had no failure plan | Per-step fallback runbook and pre-flight checklist (§15) |
| Risks were a bullet list | Pre-mortem with tripwires and recoveries (§15.3) |
| "34 of 120" was an example only | Deterministic seed spec so the numbers are real (§9.18) |
| PS objectives not mapped line by line | Objective → feature → test → evidence matrix (§1.5) |
| Subtle defects (Distribution validator, Returns site, lock order, soft-hide, revocation) | Fixed and carried in every section |

Decisions carried from the merge: Drizzle behind scoped() (PS says ORM) · 10-minute tokens with revocation · 3 shells × 4 layouts · Returns seeded on Service Centre, live-published on Distribution · Distribution has an auto-approve Approval node · Dead-Zone Lite by default · 409 stale save by default, merge is stretch · typed co-pilot before voice · public intake is optional.

## 1. The problem and what the organizer is judging

### 1.1 The problem

A company runs three units: Central Stores (inventory), Service Centre (requests, approvals, repairs, returns) and Distribution (material requests, assignments, consumption). All need the same basic features but want different fields, rules and layouts, so each gets its own codebase. 3 units × 12 modules = 36 implementations where 12 shared ones would do.

Consequences: separate logins, no combined admin view, process owners who need a developer to change a form or approval chain, shared-code edits that break other sites, and releases with no preview or rollback.

### 1.2 What the organizer expects

One codebase running N completely different sites in three layers:

- Hub: single app shell, global JWT + bcrypt login, RBAC, user management, site switcher, theme engine, module catalogue.

- Site: { siteId, slug, theme, modules, pages, roles }.

- Module and node: 13 approved modules as typed nodes with defined inputs and outputs.

### 1.3 The traps that disqualify

| Trap | Meaning |
| --- | --- |
| Hardcoded if/else | if (site === 'service-centre') fails the core idea. CI greps for slugs |
| Scope creep | The 13 modules are frozen. Depth beats breadth |
| Colour-palette trap | Sites must differ in layout, modules and workflow, not just colours |
| Server restart trap | Publishing needs no code change and no restart |
| Developer-only builder | A raw JSON editor misses the point |
| Untyped canvas | Approval must not connect without Request |

### 1.4 The winning criteria

Strict site_id isolation at ORM and database level with a test for every endpoint · ACID stock with row locking · one universal renderer over JSONB · calculated fields with schema validation · a rigid four-step demo · seeded data and an offline backup.

### 1.5 PS objectives → feature → test → evidence

| PS objective (from the PS text) | Our feature | Proving test | Evidence on screen |
| --- | --- | --- | --- |
| Single hub, one login, switcher loading each site with its own theme, pages, data, workflows | F1, F3 | Login + switch test | Live switch |
| All 13 modules as reusable typed nodes in a registry | F2, F4 | validate-seeds CI | Module catalogue |
| Canvas with typed connections (Approval not without Request) | F4 | Graph negative tests | Rejection toast |
| UI and data handling from config, no per-site hand-coding | F2 | CI slug grep + two-site field test | Grep result |
| Isolation by site_id at ORM and DB level | F6, S4 | Isolation matrix, RLS, pool-leak | Trust Console |
| Request → approval → assignment with transactional stock | F7 | 50 parallel assigns, deadlock test | Concurrency panel |
| Calculated fields, e.g. TOTAL = QTY × PRICE, with schema validation | F8 | Expression + tamper tests | Live formula box |
| Preview before publish, versioned releases with rollback, deploy history | F5, S2 | Publish/rollback tests | Release Rewind |
| Per-site analytics (Recharts), bulk Excel import/export with role limits | F9, F11 | Role matrix, export mask test | Two downloads |

The PS also lists three build phases (Foundation and Inventory; Material Assignment Workflow; Tracking, Reports and Dashboard). §14 follows them.

## 2. Our solution in one page

OpsHub is a configuration brain with a universal body.

An admin designs a site by voice, by typing, or on a typed canvas. The Brain validates the design, compiles it, and saves it as an immutable versioned release. One universal renderer turns the release into the interface. One generic API runs the workflows. PostgreSQL keeps every site's data isolated.

The promise: a new site is a new configuration. It never needs new code.

The pitch line: "Three units used to mean 36 implementations. We built 13 modules once, and configuration does the rest."

What OpsHub is famous for:

The platform where you speak a business into existence, scrub through its history like a video, keep it running in a warehouse dead zone, and invite you to try to break it.

| Product people remember | One-sentence hook | OpsHub's equivalent |
| --- | --- | --- |
| ResQLink | Works with no internet | Dead-Zone Lite: every demo page still renders offline |
| Kisaan Vaani | Talk to an AI in your language | Bolo & Build: describe a process in Hindi, Marathi or English |
| Instagram Reels | Scrub, swipe, watch | Release Rewind: drag a slider, the live site morphs |

The moat: the release is an immutable, versioned unit. A site is a pointer to a release. Transactions are pinned to the config version they ran under. Rollback moves one pointer and never rewrites business data.

Honest safety claim: one site's edit cannot break another because of config-versus-code separation, immutable releases, isolation tests, and a CI check that no site slug appears in source. We do not claim a merge engine solves this.

Positioning: OpsHub is to internal operations software what Shopify is to online stores, with Vercel-style preview, publish and rollback.

| Competitor | What it does | Where we differ |
| --- | --- | --- |
| Frappe / ERPNext | One codebase, many sites, metadata forms | DB per site, no typed visual graph, no release pointer |
| Odoo (+ Studio), Zoho | Fixed suites with customizers | Sites assembled from typed nodes, published atomically |
| Retool / Appsmith | Internal CRUD builders | No isolated themed sites, no per-site release and rollback |
| Wix / Webflow | Single-site builders | No multi-tenant backend per site |
| Figma | Designs only | No working backend |

Scope rule: the 13 modules are frozen. Every signature feature is a new experience of a required objective, never a 14th module.

## 3. Architecture

Voice / typed prompt ──► Intent layer (LLM returns a config PATCH only)

│

┌──────────────── BRAIN (config engine) ────────────────┐

│ Module registry → Typed graph validator (subtype-aware)│

│ → Compiler (Zod + jsep) → Immutable release (JSONB) →  │

│ Active-release pointer · Release diff · Impact · Rollback│

└───────────┬──────────────────────────┬────────────────┘

▼                          ▼

Universal renderer            Generic runtime API

(also renders any past        /api/:siteId/:resource

release read-only)

└──────────┬───────────────┘

▼

PostgreSQL 16: site_id everywhere · RLS (app_user, NOBYPASSRLS, FORCE)

· append-only ledger and audit log

▲

Phone PWA: IndexedDB cache (+ write queue, stretch)

Trust Console: attack editor · concurrency · decision trace

| Layer | Components |
| --- | --- |
| Hub | JWT + bcrypt login, RBAC, users, site switcher, theme engine, module catalogue |
| Brain | Registry, graph validator, jsep sandbox, compiler, release manager, diff, impact, intent layer |
| Runtime | Renderer (3 shells × 4 layouts), resource API, workflow engine, stock ledger, Excel engine |
| Data | PostgreSQL 16 with RLS, JSONB releases, append-only ledger and audit |
| Surrounding | Offline cache, proof panels, SLA monitor, cross-site search |

Stack: React 18, Vite, TypeScript, Tailwind, React Router, Zustand + IndexedDB persistence, Axios, React Flow, Recharts, React Hook Form, Zod, jsep, vite-plugin-pwa / Node, Express, JWT, bcrypt, ExcelJS, Drizzle ORM wrapped in scoped(tx, siteId) / PostgreSQL 16 in Docker. Tests: Vitest + Supertest. CI: GitHub Actions.

Postgres or Supabase? Docker Postgres is primary: the demo must work offline and the PS needs our own JWT and bcrypt login. The schema is Supabase-compatible, but we always connect as app_user, because default roles can bypass RLS.

Request pipeline: JWT verify (10 min + token_version) → requireSite (URL site must be in token siteIds, else 403) → requireRole (from release config) → idempotency check (writes) → validateBody (Zod compiled from release) → withTenant (BEGIN, set_config, query through scoped(), COMMIT) → audit log. An ESLint rule bans raw pool.query outside db/.

## 4. The 13 modules (the building blocks)

Every module is a typed node. The validator uses requires, input types and output types to reject invalid designs.

Type tree: Record → StockItem, RequestRecord (→ ApprovedRequest), Assignment, ConsumptionRecord, ReturnRecord, RepairRecord. Standalone: Session, Role, User, Page, Chart, File. An input accepting RequestRecord also accepts ApprovedRequest, never the reverse. "Any record" means Record.

A node's requires is satisfied only when a compatible edge actually connects. Modules 1 and 4 are platform nodes: auto-present and locked in every site.

| # | Module | What it does | Requires | Input | Output |
| --- | --- | --- | --- | --- | --- |
| 1 | Authentication and RBAC (platform) | Secure login, role permissions | none | none | Session, Role |
| 2 | User Management | Add users, assign roles | Auth | Session | User |
| 3 | Inventory | Quantities, movements, availability | none | none | StockItem |
| 4 | Dashboard Shell, Navigation, Forms (platform) | Configurable pages and forms | none | none | Page |
| 5 | Request | Create and track requests | none | none | RequestRecord |
| 6 | Approval | Enforce approval steps | Request | RequestRecord | ApprovedRequest |
| 7 | Material Assignment | Allocate stock to approved requests | Approval, Inventory | ApprovedRequest + StockItem | Assignment |
| 8 | Assignment Frontend | Users view and act on assignments | Assignment | Assignment | Page |
| 9 | Consumption Tracking | Record usage, remaining stock | Assignment | Assignment | ConsumptionRecord |
| 10 | Return Management | Returned items and condition | Request | RequestRecord (+ optional StockItem) | ReturnRecord |
| 11 | PCB Repair | Repair records and progress | Request | RequestRecord | RepairRecord |
| 12 | Analytics Dashboard | KPIs and charts | any record | Record | Chart |
| 13 | Reports with Excel | Export and import with role limits | any record | Record | File |

The three demo sites are three configurations (all must pass the validator in CI):

| Site | v1 graph | Shell and layouts | Theme |
| --- | --- | --- | --- |
| Central Stores | Inventory → Analytics, Reports | Sidebar; table, dashboard | Teal #0F766E |
| Service Centre | Request → Approval → PCB Repair; Returns from the start (fed by Request); Analytics | Top bar; kanban, table | Blue #1D4ED8, orange accent |
| Distribution | Request → Approval (auto-approve for Manager) → Material Assignment (+Inventory) → Consumption; Assignment Frontend; Analytics. No Returns at the start | Workbench; split | Violet #6D28D9, cyan accent |

Validator rules: every requires has a connected compatible edge · edge types are subtype-aware · no cycles except declared workflow loops · every page role exists · formulas parse, reference real fields, have no cycles · platform nodes cannot be deleted.

Negative tests: Approval without Request, Chart into Request, Material Assignment without Inventory, Assignment fed by a plain RequestRecord, and Inventory → Returns are all rejected. Approval → PCB Repair and Request → Returns are accepted.

## 5. Signature features (S+): why people will remember us

### Signature 1: Release Rewind (Time Slider)

What judges see. On the Releases page, a slider with one tick per version (v1 … v5). The presenter drags back. The live site morphs: the Returns tab disappears, a field vanishes, the layout shifts. Drag forward and it returns. A plain-English report appears: "v5 → v4: removes 1 module and 2 fields. 14 open requests keep running under v5." A Rollback button commits the choice.

How it works.

- Releases are immutable JSONB, so the renderer can draw any release read-only. The slider swaps the config the preview renders.

- A diff function summarises changes in words. The same function powers impact-aware publish, so it is almost free.

- The in-flight panel counts open requests per config_version.

- Rollback flips the active-release pointer and never touches business data.

Importance. It turns the dullest required objective (preview, versions, rollback, history) into the most visual moment of the demo, and answers the organizer's complaint directly: "with no preview or rollback, every release is risky."

Example line. "It's gone. It's back. Nothing in the database changed."

Risk. Running in-flight requests under their pinned release is a stretch goal. MVP shows the count and the pinned version.

Maps to: preview, versioned releases, rollback, deploy history. Cost: ~4 h. Cut rule: never cut (fallback: diff without the morph animation).

### Signature 2: Trust Console ("Try to break it")

What judges see. A Hub page where the judge is invited to attack, in three panels:

- Isolation. A forged site id or tampered token gets 403 from Express. Below it, a query with no WHERE clause in code returns a dot grid of the seeded rows with only the user's lit (for example 34 of 120). That is Postgres filtering, not the app. Counts are queried live. A psql check with no setting returns 0 rows.

- Concurrency. One button fires 50 parallel assignments for 10 units: 10 succeed, 40 rejected, stock 0, ledger balanced.

- Why was I blocked? Every rejection has a drawer with its decision trace: rule, inputs, config version.

How it works. Demo-mode-only endpoints (DEMO_MODE=true), app_user with RLS, FOR UPDATE row locks, idempotency keys, the append-only audit log. Show the 403 and the filtering as two separate proofs.

Importance. Isolation and transactional integrity are the PS's core winning criteria, and most teams will only claim them. We make them tangible. Inviting an attack is a confidence signal almost no team sends.

Risk. Check rolbypassrls = false before every demo, or the proof is fake.

Maps to: per-endpoint isolation tests and transactional integrity. Cost: ~5 h. Cut rule: never cut.

### Signature 3: Bolo & Build (describe a process, in your language)

What judges see. The presenter types, or taps the mic and says: "Distribution mein returns jodo. Kharab saman inspection ke baad hi wapas stock mein aaye." On the canvas, nodes appear one by one: Request → Returns, with an inspection field and a USABLE/DAMAGED rule. The validator ticks each green. If the AI erred, a chip says "fixed 1 issue automatically". The presenter reviews the diff and presses Publish. English fallback: "Add Returns to Distribution. Damaged items must not go back into stock."

How it works.

- POST /api/hub/copilot/patch takes {siteSlug, text, lang} plus the module catalogue and returns a config patch constrained by a JSON schema (known module keys, field types and edges only).

- The compiler validates. Errors go back to the model for up to three repair rounds. repairedCount drives the chip.

- The AI drafts. The compiler checks. A human publishes. If the API fails, a cached fallbackDraft.json loads.

- Voice uses the Web Speech API (hi-IN, mr-IN, en-IN). The typed box uses the same path.

Example. "approval chain with two approvers above ₹25,000" → Approval with total > 25000 → 2 approvals, evaluated by the same jsep sandbox.

Importance. The strongest answer to "a builder only developers can use misses the point". It makes live-publish memorable, and Hindi/Marathi input in Mumbai is a local-relevance moment.

Risks. Speech needs internet and a quiet room: use a headset, pre-test the exact sentences, keep the typed box and cached draft ready.

Maps to: non-developer builder objective. Cost: ~4 h typed, +2 h voice. Cut rule: cut voice first; the typed co-pilot stays.

### Signature 4: Dead-Zone Lite (works with no network)

What judges see. On a real phone with the PWA installed, the presenter stops the server or switches on airplane mode. An "Offline: viewing cached data" banner appears and every demo page still renders from cache. Write buttons are disabled with a tooltip.

How it works.

- Every demo page is pre-warmed into the per-user IndexedDB cache on load, so a never-opened tab is not blank.

- /api/health pings every 5 s; a request that fails with no response counts as offline.

- vite-plugin-pwa precaches the app shell. The cache is cleared on logout.

Stretch. A write queue for request.create and consumption.log only, replayed through POST /api/:siteId/sync with idempotency keys. Rule: offline can ask, only the server can decide, so approve and assign stay online-only. QR scan on top.

Risks. Camera and PWA install need HTTPS (localhost exempt): test a tunnel or local certificate on day one. Dry-run the stop-and-restart before the demo.

Maps to: the offline backup deliverable and Consumption/Return inputs. Cost: ~3 h (lite). Cut rule: first to cut beyond the banner and cached reads; the real pg_dump backup stays regardless.

### Signature 5: One-Save Provisioning

What judges see. Create a site from a preset and save once. A live log ticks through real steps: site registered, draft seeded, config validated, release v1 published, roles assigned, endpoints live, isolation verified. A timer shows the total. The last step probes the new site: 200 for its admin, 403 for another site's user.

How it works. One transaction runs create_site (a SECURITY DEFINER function with a hub-admin check) and publishes v1. The admin's token is re-issued so siteIds includes the new site. "Endpoints live" is honest: the generic router resolves routes from config, so nothing is registered or restarted.

Importance. The PS says one builder puts together completely different sites, each with its own isolated backend, in a single save. This is that sentence made visible.

Maps to: the single-save objective. Cost: ~2.5 h. Cut rule: cut second; use it as a 20-second Q&A clip.

### Signature summary

| # | Feature | Famous-for line | Cost | Cut priority |
| --- | --- | --- | --- | --- |
| 1 | Release Rewind | "Scrub through versions and the live site morphs" | ~4 h | Never cut |
| 2 | Trust Console | "Invites you to attack it, and it holds" | ~5 h | Never cut |
| 3 | Bolo & Build | "Describe it in Hindi and it builds the site" | ~4 h (+2 h voice) | Voice cut first |
| 4 | Dead-Zone Lite | "Works in the warehouse dead zone" | ~3 h | Cut to banner + cache |
| 5 | One-Save Provisioning | "A whole isolated site in one save" | ~2.5 h | Cut second |

## 6. Foundations (MVP): the baseline that must be flawless

Nobody remembers these, but missing any one loses points or the whole event.

### F1: One login, many sites, a Hub admin view

What: One login issues a JWT with siteIds and per-site roles. A site switcher loads each site with its own theme, pages and data. Hub KPIs run in one withTenant over all of the admin's sites. Example: log in once, see all three units, enter Service Centre, no second login. Importance: removes "separate logins, no combined view"; demo step 1.

### F2: One universal renderer

What: One React renderer reads the site's JSONB config and produces shell, layout, forms and tables. No site-specific React files. Example: Central Stores draws a sidebar and stock table; Service Centre draws a top bar and a kanban; same renderer. Importance: the heart of the PS. CI fails if a site slug appears in source.

### F3: Layout-changing sites

What: Config selects one of three shells (sidebar, topbar-cards, workbench) and one of four layouts (table, kanban, split, dashboard); forms are shared; theme tokens are the smallest difference. Example: Distribution is a split pane with a stock availability meter; Central Stores is a plain table. Importance: the organizer says swapping CSS variables is not enough; the DOM must change.

### F4: Typed visual builder with presets

What: React Flow canvas with the 13 modules. An output connects only to an input that accepts it, and each node's requires must be connected. Presets (Inventory Starter, Approval Chain, Repair Shop) start a site in one click. An inspector edits fields, roles and rules through forms, never raw JSON. Example: dragging Approval onto an empty canvas is refused: "Approval needs a Request node". Importance: avoids the untyped-canvas and developer-only traps.

### F5: Live publish with preview, versions, rollback, history

What: Draft → validate → preview (live render of the draft, read-only for writes) → publish (insert immutable release, flip pointer, write deploy history, one transaction). The runtime resolves the active release on every request; schemas are cached by release id. Rollback flips the pointer. Example: add Returns, publish, the tab appears. Importance: demo step 3 and the restart trap.

Stale saves. Each save carries base_version; a mismatch returns 409 "draft changed, reload" with what changed, so nothing is lost.

Impact-aware publish. Before Publish is enabled, show the diff with counts: "hides field price (412 rows hold data, values kept), adds a Returns tab, changes 2 role permissions, 14 open requests keep running under v5." Destructive changes need confirmDestructive.

Rollback safety. Field removal is a soft-hide (values stay in data, schemas accept known plus hidden keys). Module removal disables routes (404); tables and rows stay. Rollback reports rows that no longer conform.

### F6: Strict isolation at ORM and database level

What: Every business table has site_id uuid NOT NULL. scoped(tx, siteId) injects the filter (ORM layer). Postgres RLS under a non-bypass app_user, with FORCE ROW LEVEL SECURITY, enforces it again (database layer). Site ids come only from the signed token. Example: a Central Stores user calling Service Centre gets 403; a forgotten WHERE still returns only their rows. Importance: core winning criterion, with a test per endpoint. Connecting as a superuser makes RLS silently do nothing.

### F7: Transactional stock

What: Assignment runs in one BEGIN … COMMIT: lock request, lock inventory rows in sorted item-id order, check stock, insert ledger rows, insert assignment, set ASSIGNED. An append-only ledger, CHECK (qty_on_hand >= 0) and idempotency keys prevent inconsistency and double deduction. Example: 50 requests for 10 units, exactly 10 succeed. Importance: "never leaves inventory inconsistent" is pass-or-fail.

### F8: Calculated fields with schema validation

What: qty * price is parsed by jsep and checked against a whitelist (literals, field names, + - * / %, comparisons, && || !, ternary, ROUND MIN MAX ABS; depth ≤ 8; no member access, no eval). The server recomputes every calculated field on every write and overwrites client values. A Zod schema compiled from the release validates every body. Example: the form shows TOTAL = QTY × PRICE live; qty.constructor is rejected; a tampered total is overwritten.

### F9: Role-restricted Excel

What: ExcelJS export and import driven by config. Each report defines exportRoles, importRoles and maskColumns per role. Imports validate every row, run all-or-nothing in one transaction, and return row-level errors. Safety: .xlsx only, size and row caps, and cells starting with = + - @ are prefixed to block formula injection. Example: admin exports with price and total; staff export has those masked; staff import returns 403.

### F10: Seed data and a real offline backup

What: Three sites, deterministic seed (§9.18), a user per role per site, OPENING ledger movements. pg_dump -Fc script, pg_restore --clean --if-exists script tested on a clean database, an admin download button, and npm run demo:reset. Importance: a listed deliverable. A browser cache alone is not a backup, so we ship both.

### F11: The remaining modules through the framework

What: Consumption (cannot exceed assigned minus consumed), Returns (USABLE adds stock through the ledger when Inventory is wired, DAMAGED does not), PCB Repair (six-column kanban) and three analytics charts, all built through the same module framework, not hand-built screens.

## 7. Supporting differentiators (A tier)

| Feature | What it does | Example | Importance |
| --- | --- | --- | --- |
| Aging SLA | slaSeconds lives in the Approval node of the release. Server sends age_seconds from status_changed_at; UI re-renders every second with a countdown ring; only PENDING rows breach; text badge plus colour. Production 86400, demo publishes a version with 10 and says so aloud | A request turns red 10 s after creation, no refresh | Shows state over time; no restart needed |
| Cross-site search (Ctrl+K) | Admin-only GET /api/hub/search?q=: ILIKE with same-column UNION ALL inside withTenant, so RLS limits results to the admin's sites. Origin badges, deep-link to /s/:slug/:module?highlight=:id | "resistor" returns hits from two sites; click lands on the pulsing row | Answers "no combined view across units" |
| Config-pinned transactions | Requests, movements and audit rows store config_version | After rollback, old rows still show their version | Auditable releases, safe rollback |
| Decision trace | Append-only audit log feeds the "Why?" drawer | A rejected assignment shows stock value and rule | Failures explainable without reading code |
| Field-level merge (stretch) | Merge two admins' edits on non-array paths, keyed by stable field.id; reordered arrays become conflicts | Rename vs add-role both merge | Only after everything else; 409 stays the default |
| Public intake (stretch) | Unauthenticated POST /api/public/:slug/requests, only if the release enables it; whitelisted fields, rate-limited, PENDING only, reads nothing back | A guest submits a service request | Not in the PS; build only after M1–M10 |

Tier summary

| Tier | Meaning | Items |
| --- | --- | --- |
| S+ | Why we are remembered | Signatures 1–5 |
| Foundations | Avoid disqualification | F1–F11 |
| A | Polish after stability | SLA, search, pinned versions, decision trace |
| Stretch | Only if all gates pass | Merge, write queue, QR, public intake, voice |
| Not built | Out of scope | 14th module, Shadow Replay, Digital Twin, Rule X-Ray |

## 8. Frontend specification

### 8.1 Principle

Site pages are config objects mapped to components by one renderer.

| Config field | Options | Effect |
| --- | --- | --- |
| shell | sidebar, topbar-cards, workbench | Different navigation structure |
| page.layout | table, kanban, split, dashboard | Different page body (forms shared) |
| fields[] | text, number, select, date, calculated | Generated forms and columns |
| theme | primary, accent, radius, density | Tokens only, applied as CSS variables |

### 8.2 Route map

| Route | Page | Access |
| --- | --- | --- |
| /login | Login | Public |
| /hub | Hub home | Any user |
| /hub/sites | Sites list and create (One-Save Provisioning) | Hub admin |
| /hub/sites/:slug/builder | Visual builder with Bolo & Build | Hub or site admin |
| /hub/sites/:slug/settings | Shell and theme | Hub or site admin |
| /hub/sites/:slug/releases | Release Rewind, diff, rollback, history | Hub or site admin |
| /hub/users | User management | Hub admin |
| /hub/catalogue | Module catalogue | Hub admin |
| /hub/security | Trust Console and backup | Hub admin (demo mode) |
| /s/:slug/{inventory, requests, approvals, assignments, consumption, returns, pcb-repair, analytics, reports} | Runtime pages | Per site config |
| /m/:slug | Mobile PWA | Site staff |

Global: site switcher, Ctrl+K palette, offline banner, toast host.

### 8.3 Design tokens (colour scheme)

- Base: ink #0F172A, surface #F8FAFC, line #E2E8F0, primary indigo #4F46E5, accent teal #0D9488, Inter, radius 8 px.

- Status: ok #16A34A (bg #DCFCE7), warn #D97706 (bg #FEF3C7), bad #DC2626 (bg #FEE2E2), info #2563EB (bg #DBEAFE).

- Charts: #0072B2 #E69F00 #009E73 #D55E00 #CC79A7 #56B4E9 #F0E442 (colour-blind-safe).

- Rule: never rely on colour alone; pair every status with an icon or text.

| Site | Shell | Primary | Accent |
| --- | --- | --- | --- |
| Central Stores | sidebar | #0F766E teal | #475569 slate |
| Service Centre | topbar-cards | #1D4ED8 blue | #EA580C orange |
| Distribution | workbench | #6D28D9 violet | #0891B2 cyan |

### 8.4 Hub pages: sections and colours

Login. White card on surface: email, password, error text, demo-user chips per role per site. Side panel in ink with the one-line pitch.

Hub home

| Section | Content | Colour |
| --- | --- | --- |
| Top bar | Site switcher, Ctrl+K, offline pill, user menu | Ink, white text |
| KPI strip | Sites, open requests, SLA breaches, low stock | White cards; breaches bad, low stock warn |
| Site cards | Name, modules, health, Open | 4 px top border in each site's primary |
| Activity chart | Requests per site per week | Chart palette |
| Alerts | SLA breaches, low stock, deploy events | bad-bg, warn-bg, info-bg rows |

Sites (One-Save Provisioning)

| Section | Content | Colour |
| --- | --- | --- |
| Table | Slug, name, active version, status | Neutral, version chip primary |
| Create dialog | Name, preset cards | Preset cards with node-colour strip |
| Provisioning log | Live steps with ticks and total timer | Pending grey, done ok, failed bad |
| Probe result | 200 for admin, 403 for others | ok and bad chips |

Builder (the star page)

| Section | Content | Colour |
| --- | --- | --- |
| Palette (left) | 13 nodes by category | Access #475569, Data #0F766E, Flow #4F46E5, Track #B45309, Insight #0369A1, UI #7C3AED |
| Canvas (centre) | React Flow, minimap, snap grid | Valid edge glows ok; invalid edge bad dashed with reason toast |
| Voice/typed bar | Mic, language chips (हिं / मरा / EN), transcript, typed fallback | Mic violet, listening pulses |
| Patch preview | Nodes animate in with validator ticks, "fixed N issues" chip | Tick ok, chip info |
| Inspector (right) | Field list, formula box with live parse, role matrix, SLA setting | Valid ok, invalid bad |
| Presets bar | Inventory Starter, Approval Chain, Repair Shop | Outline chips |
| Action bar | Validate, Preview, Publish, version chip | Publish primary |
| Validation drawer | Errors, warnings, passes | bad-bg, warn-bg, ok-bg |
| Draft-changed sheet | What changed when a stale save returns 409 | warn-bg |
| Preview frame | Live read-only render of the draft | PREVIEW ribbon in warn |

Settings. Shell picker (three miniature layout cards, selected has a primary border) and theme editor with live preview.

Releases (Release Rewind)

| Section | Content | Colour |
| --- | --- | --- |
| Slider | One tick per version; drag renders that release read-only | Thumb primary, live tick ok |
| Morph preview | Site at the chosen version | "VIEWING vN" ribbon in warn |
| Plain-English diff | "Removes 1 module and 2 fields. 14 open requests keep running under v5." | Added ok-bg, removed bad-bg, changed warn-bg |
| In-flight panel | Open requests per config version | Neutral table |
| Timeline | Publish and rollback events with who and when | Publish dot primary, rollback dot warn |
| Rollback | Button and confirm | bad outline |

Users / Catalogue. Users: role chips (Hub admin primary, Manager info, Member neutral), invite, site assignment. Catalogue: 13 cards by category colour with input/output port badges and a requires line.

Security (Trust Console, demo mode)

| Section | Content | Colour |
| --- | --- | --- |
| Attack editor | Editable request: site id, token, endpoint, Run | Neutral card, Run bad outline |
| Isolation result | Test A: 403. Test B: dot grid with the user's rows lit | Lit #4F46E5, hidden #CBD5E1, 403 bad |
| Concurrency | 50 requests, 10 OK, 40 rejected, stock never negative | ok and bad counters |
| Why? drawer | Rule, inputs, config version | Neutral, monospace values |
| Backup | Download latest dump, last backup time, restore command | Neutral, primary button |

### 8.5 Runtime pages: sections and colours

| Page | Sections | Colours |
| --- | --- | --- |
| Dashboard | KPI cards, recent activity, 3 charts | Site primary headings, chart palette |
| Inventory | Filters, stock table with level bars, ledger drawer, import/export | Level ok ≥ reorder, warn below, bad at 0 |
| Requests | Dynamic form (calculated fields marked ƒ), list with status chips | PENDING warn, APPROVED ok, REJECTED bad, ASSIGNED primary, CLOSED slate |
| Approvals | Queue with SLA ring, step tracker, approve/reject | Ring ok, warn at 70% of limit, bad + text badge |
| Assignments | Split pane: request left, availability meter right | Insufficient stock: bad-bg banner |
| Consumption | Used vs remaining bars, log form | Used accent, remaining ok |
| Returns | Inspection form, condition toggle, restock preview | USABLE ok, DAMAGED bad |
| PCB Repair | Six-column kanban, detail drawer | Received slate, Diagnosing info, Repairing warn, Testing violet, Done ok, Unrepairable bad |
| Analytics | Requests by status, stock levels, approval turnaround | Chart palette |
| Reports | Export wizard, role matrix, masked columns with lock icon, import dropzone with error table | Locked grey, errors bad-bg |

### 8.6 Mobile PWA (Dead-Zone Lite)

| Section | Content | Colour |
| --- | --- | --- |
| Offline banner | "Offline: viewing cached data" | warn-bg, ink text |
| Cached pages | Every demo page, write buttons disabled with tooltip | Disabled grey |
| (Stretch) Scanner and queue | Camera, QR frame, entries Queued / Syncing / Synced / Rejected + reason | Frame primary; Queued warn, Synced ok, Rejected bad |

Bottom tab bar on mobile; one design system for web and PWA.

### 8.7 State and offline

| Store | Persisted? | Notes |
| --- | --- | --- |
| session | Yes (per-user key) | Cleared on logout |
| siteConfig | Yes | Re-fetched when /config/version changes (polled every 5 s) |
| inventory, requests, pcb | Yes | Read-only while offline |
| writeQueue (stretch) | Yes | Create request and log consumption only, with idempotency keys |
| ui | No | Offline flag, toasts |

### 8.8 Component checklist

Renderer, ShellSidebar, ShellTopbar, ShellWorkbench, LayoutTable, LayoutKanban, LayoutSplit, LayoutDashboard, FieldRenderer, FormulaField, StatusChip, SlaRing, NodePalette, TypedEdge, VoiceBar, PatchAnimator, ValidationDrawer, TimeSlider, ReleaseDiff, ProvisionLog, AttackEditor, DotGrid, ConcurrencyPanel, WhyDrawer, SearchPalette, OfflineBanner, ExportWizard. (Stretch: QrScanner, SyncQueue, MergeDialog.)

## 9. Backend specification

### 9.1 Structure

server/src/

app.ts

db/          pool, withTenant, scoped (Drizzle)

middleware/  auth, requireRole, requireSite, validateBody, idempotency, rateLimit

config/      registry, graphValidator, compiler, expr, release, diff

runtime/     resourceRouter, workflow, stock, excel, sla

routes/      hub, sites, builder, runtime, search, demo, health

ai/          intent, repair loop, fallbackDraft.json

migrations/    001_base, 002_rls, 003_seed

scripts/       backup.sh, restore.sh, demo-reset.sh

tests/         rls, isolation matrix, stock, graph, expression, idempotency, roles

### 9.2 Roles and permissions

Per-site roles: Member, Manager, Admin; Hub admin above. The release config defines which roles a site uses; this is the default.

| Action | Member | Manager | Admin | Hub admin |
| --- | --- | --- | --- | --- |
| Create and view own requests | yes | yes | yes | yes |
| View all site requests | no | yes | yes | yes |
| Approve or reject | no | yes | yes | yes |
| Assign stock | no | yes | yes | yes |
| Log consumption, inspect returns | yes | yes | yes | yes |
| Export Excel | masked | yes | yes | yes |
| Import Excel | no | no | yes | yes |
| Edit draft, publish, rollback | no | no | yes | yes |
| Manage site users | no | no | yes | yes |
| Create sites, global users, Trust Console, backup | no | no | no | yes |

A generated per-role endpoint test table checks every row.

### 9.3 Live publish with no restart

Draft saved with base_version → POST /validate → POST /publish (one transaction: insert immutable release, set sites.active_release_id, write deploy_history). The runtime resolves site → active release → config per request. Compiled schemas are cached by release id. The renderer polls /config/version. Rollback flips the pointer only.

### 9.4 Graph validator

| Rule | Example message |
| --- | --- |
| Every requires has a connected compatible edge | "Approval needs a Request node" |
| Output type accepted by target input (subtype-aware) | "Chart cannot feed Request" |
| No cycles except declared workflow loops | "Cycle: inventory → request → inventory" |
| Every page role exists | "Role 'manager' is not defined" |
| Formulas parse, reference real fields, no cycles | "total refers to itself" |
| Platform nodes cannot be deleted | "Authentication is required" |

### 9.5 Intent layer

See Signature 3. The endpoint never publishes; it returns a patch plus repairedCount, or the cached fallback draft.

### 9.6 Release diff and impact

- GET .../releases/:a/diff/:b: changed modules, fields, roles, pages as structured items plus plain English.

- GET .../releases/:v/inflight: non-closed requests grouped by config_version.

- GET .../releases/:v/config: any release's config for read-only rendering.

- GET .../draft/impact: counts for impact-aware publish (rows holding hidden-field data, open requests, role changes).

### 9.7 Expression sandbox

Parse with jsep, walk the tree against the whitelist (literals, field names, + - * / %, comparisons, && || !, ternary, ROUND MIN MAX ABS). Reject member access, constructors, depth above 8, anything else. Tests: qty.constructor, (()=>1)().

### 9.8 Assignment transaction (row locking)

Lock the request FOR UPDATE (must be APPROVED) → sort line items by item id and lock inventory rows FOR UPDATE in that order → reject if any qty_on_hand < qty → insert one ASSIGN movement per line (negative qty, config_version, idempotency key) → insert assignment and lines → set ASSIGNED → COMMIT. A unique violation on the idempotency key returns the original result and never deducts twice. SQL sketch in §9.17.

Returns: USABLE inserts a RETURN movement (+qty) if Inventory is wired; DAMAGED records the return and changes no stock.

### 9.9 Sessions and revocation

Access tokens expire in 10 minutes; refresh re-reads user_sites. Revoking a user increments users.token_version, checked on every request with a 5-second cache. A revoked user gets 401 within seconds.

### 9.10 Provisioning endpoint

POST /api/hub/sites/provision calls create_site, publishes v1 in one transaction, returns the ordered step log and elapsed time, then runs the isolation probe (admin 200, other-site user 403).

### 9.11 Excel engine

Export requires the role in exportRoles and removes maskColumns[role]. Import requires importRoles (else 403), validates every row with the compiled schema, runs all-or-nothing in one transaction, returns row-level errors, and is recorded in excel_jobs.

### 9.12 Security hardening

| Area | Control |
| --- | --- |
| Passwords | bcrypt cost ≥ 10 |
| Login | Rate limit and backoff on /api/hub/login |
| Tokens | Access 10 min; refresh in httpOnly SameSite cookie; token_version revocation |
| HTTP | helmet, strict CORS allow-list, JSON body size limit |
| Input | Zod on every body; never trust a body siteId |
| SQL | Parameterised only; ESLint ban on raw pool use |
| Uploads | .xlsx only, size and row caps |
| Demo endpoints | Mounted only when DEMO_MODE=true |
| Secrets | .env not committed; LLM key server-side only |

### 9.13 API surface

| Group | Endpoints |
| --- | --- |
| Auth and hub | POST /api/hub/login, POST /api/hub/refresh, GET /api/hub/me, GET/POST /api/hub/sites, POST /api/hub/sites/provision, GET/POST /api/hub/users, GET /api/hub/modules, GET /api/hub/search?q= |
| Builder | GET/PUT /api/hub/sites/:slug/draft (409 on stale), POST .../validate, POST .../publish (confirmDestructive), POST .../rollback, GET .../draft/impact, POST /api/hub/copilot/patch |
| Releases | GET .../releases, .../releases/:v/config, .../releases/:a/diff/:b, .../releases/:v/inflight |
| Runtime | GET /api/:siteId/config, GET /api/:siteId/config/version, GET/POST /api/:siteId/:resource, GET/PATCH /api/:siteId/:resource/:id |
| Workflow | POST /api/:siteId/requests/:id/approve, .../reject, .../assign, POST /api/:siteId/returns/:id/inspect |
| Insight | GET /api/:siteId/analytics/:metric, GET .../reports/:key/export, POST .../import |
| Ops | GET /api/health, GET /api/hub/backup (hub admin) |
| Trust Console (DEMO_MODE=true) | POST /api/demo/attack/app, GET /api/demo/attack/db, POST /api/demo/concurrency, GET /api/audit/:id/why |
| Stretch | POST /api/:siteId/sync, POST /api/public/:slug/requests |

### 9.14 Database design

Platform tables: users (bcrypt hash, token_version), sites (slug, active_release_id), user_sites (role per site), module_catalog, site_drafts, draft_snapshots, site_releases (immutable JSONB), deploy_history (detail jsonb, holds provisioning log).

Business tables (all site_id NOT NULL): inventory_items, stock_movements (append-only), requests, approvals, assignments, assignment_lines, consumption_logs, item_returns, pcb_repairs, excel_jobs, sync_actions (UNIQUE (site_id, idempotency_key)), audit_log (append-only).

Custom fields. Typed core columns (site_id, status, qty, config_version, status_changed_at) plus a data jsonb column. Two sites with different fields share one table.

Module tables exist before publish. The base migration creates all 13 modules' tables. Publish only changes which routes are enabled; a route for a module not in the active release returns 404.

The ledger always matches stock. An AFTER INSERT trigger on stock_movements applies the quantity to qty_on_hand; nothing else writes it. Seed data creates OPENING movements. Test: SUM(movements) = qty_on_hand.

Integrity extras: composite FKs (id, site_id) make cross-site references impossible; triggers set status_changed_at and block UPDATE/DELETE on ledger and audit; config_version on requests, movements and audit rows; indexes (site_id, status), (site_id, created_at), (site_id, item_id); paginated lists so RLS stays fast.

Pre-demo check (daily and before every run):

SELECT current_user, rolbypassrls FROM pg_roles WHERE rolname = current_user;

-- must be rolbypassrls = false

### 9.15 Sample release config (Service Centre, abbreviated)

{

"siteId": "…uuid…", "slug": "service-centre", "version": 5,

"theme": { "primary": "#1D4ED8", "accent": "#EA580C", "radius": 8, "density": "comfortable" },

"shell": "topbar-cards",

"roles": ["member", "manager", "admin"],

"nodes": [

{ "id": "n1", "module": "request", "fields": [

{ "id": "f1", "key": "part", "type": "text", "required": true },

{ "id": "f2", "key": "qty", "type": "number" },

{ "id": "f3", "key": "price", "type": "number", "hidden": false },

{ "id": "f4", "key": "total", "type": "calculated", "expr": "ROUND(qty * price, 2)" } ] },

{ "id": "n2", "module": "approval", "sla": { "slaSeconds": 86400 }, "autoApprove": null },

{ "id": "n3", "module": "pcb-repair" },

{ "id": "n4", "module": "returns" }

],

"edges": [

{ "from": "n1.RequestRecord", "to": "n2.RequestRecord" },

{ "from": "n2.ApprovedRequest", "to": "n3.RequestRecord" },

{ "from": "n1.RequestRecord", "to": "n4.RequestRecord" }

],

"pages": [

{ "route": "requests",   "module": "request",    "layout": "table",  "roles": ["member", "manager", "admin"] },

{ "route": "pcb-repair", "module": "pcb-repair", "layout": "kanban", "roles": ["manager", "admin"] }

],

"reports": [

{ "key": "requests", "exportRoles": ["member", "manager", "admin"],

"importRoles": ["admin"], "maskColumns": { "member": ["price", "total"] } }

]

}

### 9.16 RLS SQL

CREATE ROLE app_user LOGIN NOSUPERUSER NOBYPASSRLS;

CREATE FUNCTION app_site_ids() RETURNS uuid[] LANGUAGE sql STABLE AS $$

SELECT COALESCE(

string_to_array(NULLIF(current_setting('app.site_ids', true), ''), ',')::uuid[],

ARRAY[]::uuid[])

$$;

ALTER TABLE requests ENABLE ROW LEVEL SECURITY;

ALTER TABLE requests FORCE  ROW LEVEL SECURITY;

CREATE POLICY tenant_isolation ON requests

USING      (site_id = ANY (app_site_ids()))

WITH CHECK (site_id = ANY (app_site_ids()));

-- repeated for every tenant table; unset setting => zero rows (fails closed)

-- per request, inside withTenant:

-- BEGIN; SELECT set_config('app.site_ids', $1, true); …queries…; COMMIT;

SET LOCAL cannot take bind parameters, and a plain SET leaks one request's sites into the next on a pooled connection.

### 9.17 Assignment transaction (sketch)

BEGIN;

SELECT set_config('app.site_ids', $site, true);

SELECT * FROM requests WHERE id = reqFORUPDATE;--mustbeAPPROVEDSELECTid,qtyonhandFROMinventoryitemsWHEREid=ANY(item_ids) ORDER BY id FOR UPDATE;              -- fixed lock order, no deadlock

-- app: reject if any qty_on_hand < requested qty

INSERT INTO stock_movements (site_id, item_id, qty, kind, config_version, idempotency_key)

VALUES (…, -$qty, 'ASSIGN', $ver, $key);                        -- per line; unique key => replay returns original

INSERT INTO assignments …; INSERT INTO assignment_lines …;

UPDATE requests SET status = 'ASSIGNED' WHERE id = $req;

COMMIT;

### 9.18 Deterministic seed spec

So the proof numbers are real, the seed is fixed: 120 requests in total, 34 in Service Centre and 86 in Distribution (Central Stores holds inventory only). The Trust Console runs a no-WHERE SELECT and the dot grid shows 120 dots with the logged-in site's rows lit. The UI always queries these counts; it never hardcodes them. Stock for each item starts as an OPENING movement. Include ≥ 100 rows across inventory, requests, repairs, returns and consumption, plus one user per role per site.

### 9.19 Required tests

| Test | Assertion |
| --- | --- |
| Isolation matrix (generated from the route table) | Per route: own site 200, other site 403, forged body siteId ignored, no token 401, wrong role 403 |
| RLS | Owner sees all rows; app_user with no setting sees 0; insert into another site rejected |
| Pool leak | Pool size 1: two interleaved requests for different sites never see each other's rows |
| Session revocation | Revoked user gets 401 within seconds |
| Role matrix | Every row of §9.2 passes as a generated test |
| Presets and graph | All three presets pass. Approval without Request, Chart into Request, Assignment without Approval, Inventory → Returns rejected. Approval → Repair accepted |
| Module routing | Route for a module not in the active release returns 404 |
| Ledger | SUM(movements) = qty_on_hand for every item, including seed |
| Concurrency | 50 parallel assigns for 10 units: exactly 10 succeed, 40 rejected, stock 0. Opposite-order multi-item run: no deadlock |
| Idempotency | Same key twice gives one movement |
| Calculated fields | Malicious formulas rejected; tampered total overwritten |
| Release | Publish and rollback never change business rows. v4 without field X, create rows, roll back to v3: rows still render and validate |
| Stale save | Two tabs: stale save gets 409, nothing lost |
| Preview | Write attempts in preview are blocked |
| Provisioning | New site's admin 200, others 403 |
| Intent layer | Invalid patch repaired or rejected, never published |
| Excel | Member export masked; member import 403; bad row rolls back the whole import |
| CI slug grep | Build fails if any site slug appears in source |
| Offline | Every demo page pre-warmed; backend stopped and restarted in a dry run |

### 9.20 Backup

pg_dump -Fc to a timestamped file, pg_restore --clean --if-exists to restore, an admin download button, and a restore tested on a clean database before the demo. npm run demo:reset restores the known demo state (all sites at v1, Returns unpublished on Distribution).

## 10. The three-minute demo (signature moments inside the mandatory four steps)

The organizer's script is rigid, so no signature moment is an extra step.

| Time | Required step | What happens | Signature moment |
| --- | --- | --- | --- |
| 0:00–0:10 | Hook | "36 implementations. We built 13 modules once." | Tagline |
| 0:10–0:30 | 1. Log in once | One JWT, site switcher | F1 |
| 0:30–0:55 | 2. Compare Service Centre vs Central Stores | Different shell, layout, modules, workflow. A row turns red with the SLA ring (10 s demo SLA, said aloud) | F3 |
| 0:55–1:50 | 3. Live-publish Returns on Distribution | Wire Inventory → Returns: refused ("Returns needs a RequestRecord"). Wire Request → Returns: edge goes green. Say or type the Returns rule; nodes build and tick. Impact report: "adds Returns tab, no data removed". Publish; tab appears, no restart. Drag Rewind back and forward | Bolo & Build + Release Rewind |
| 1:50–2:15 | 4. Role-restricted Excel | Admin export vs staff export (masked) vs staff import (403) | F9 |
| 2:15–2:40 | Proof | Trust Console: forged site 403, dot grid, 50 concurrent assigns | Trust Console |
| 2:40–3:00 | Close | Phone offline: banner, every page still renders. (Stretch: scan, queue, sync) | Dead-Zone Lite |

One-Save Provisioning is a 20-second Q&A clip. If the time limit is tighter, drop Dead-Zone first, then shorten the Trust Console. Steps 1–4 and the Bolo & Build + Rewind moments stay.

## 11. Scope approval (send to the guide today)

| Feature | Required objective it serves |
| --- | --- |
| Bolo & Build | Builder usable by non-developers |
| Release Rewind | Preview, versioned releases, rollback, deploy history |
| Dead-Zone Lite | Offline backup deliverable, plus Consumption and Return inputs |
| Trust Console | Per-endpoint isolation tests and transactional integrity |
| One-Save Provisioning | "Different sites, each with its own isolated backend, in a single save" |
| SLA, search | Approval workflow, cross-unit view |

Ask for written approval, especially for Bolo & Build (LLM dependency) and Dead-Zone Lite.

Also confirm with the organizers (the PS PDF we hold stops at the Objectives):

- The remaining PS-03 text: deliverables, judging rubric and exact demo script.

- Which site hosts the live-publish demo (this plan assumes Distribution gets Returns).

- Whether the auto-approve Approval node on Distribution is acceptable, since the PS example reads "request, then assignment".

- Whether Drizzle counts as the expected ORM.

- Whether an unauthenticated Public role is expected at all (treated as optional here).

## 12. Business impact (measured, not claimed)

- Time to provision a new site: __ seconds, 0 server restarts.

- Site-specific code lines: 0 (CI check).

- Reuse: 13 modules × 3 sites, 0 forks.

- Isolation: N / N endpoints tested, no leaks.

- Concurrency: 0 oversells in 50 parallel requests.

Who benefits: warehouses, service centres, manufacturers and distributors with several units and changing workflows. A process owner changes a form or approval chain without a developer, a bad release is rewound in one drag, and admins get a combined view. For Electrolyte: onboarding a new client site becomes configuration, not a new project. Do not claim cost savings you have not measured.

## 13. Judge Q&A

- "Isn't this just different colours?" No. Three shells and four layouts are chosen by config and the DOM changes.

- "What if the AI is wrong?" It only drafts a patch. The compiler can reject it, errors feed back for repair, a human reviews the diff, and publishing is manual.

- "How is isolation enforced?" In the ORM wrapper and in Postgres RLS under a role that cannot bypass it. Attack it in the Trust Console.

- "Can a bad edit break another site?" Config and code are separate, releases are immutable, isolation is tested per endpoint, and CI forbids site slugs in source.

- "What happens to open requests on rollback?" They keep the config version they started under. Rollback moves a pointer and never touches data. Removed fields are hidden, not deleted.

- "Two admins edit at once?" The second save gets a 409 and loses nothing.

- "Can offline corrupt stock?" No. Offline can only read, or ask; the server decides, with idempotency keys.

- "How is this different from Retool or Odoo?" Retool builds single CRUD apps; Odoo is a fixed suite. OpsHub assembles different isolated sites from typed modules and releases them live.

- "Why these extras if scope is frozen?" Each one is a new experience of a required objective, not a new module.

- "How do you know your numbers?" They are queried live from the database; nothing on the Trust Console is hardcoded.

## 14. Team, phases and build plan

### 14.1 Team

| Role | Mission |
| --- | --- |
| A: Data and Security | Schema, RLS, withTenant, atomic stock, backup, isolation and concurrency tests, Trust Console endpoints |
| B: Config Brain and Builder | Registry, validator, jsep sandbox, release pipeline, diff, impact, intent layer, React Flow canvas |
| C: Renderer and Runtime UI | Shells, layouts, runtime pages, SLA ring, analytics, Excel UI, Rewind rendering |
| D: Hub, Proof and Demo | Hub pages, Trust Console UI, provisioning log, search, PWA cache, deck, script, fallback video |

Shared contract (hour 0–1): only withTenant and scoped touch the database. The JWT carries userId, hubRole, siteIds[] and per-site roles. Every tenant table has site_id plus RLS. Requests always have status, status_changed_at, config_version. The config shape is the only contract between Brain and Renderer. Every runtime page reads ?highlight=<id>. Logout calls clearCache().

### 14.2 Effort budget (feasibility proof)

Capacity: 4 people × ~20 productive hours (24 h minus meals, sleep and handover) = 80 h.

| Block | Hours |
| --- | --- |
| M1–M10 foundations (F1–F11, incl. tests) | 46 |
| S1 Rewind 4, S2 Trust Console 5, S3 typed co-pilot 4, S4 Dead-Zone Lite 3, S5 Provisioning 2.5 | 18.5 |
| Supporting (SLA polish, search, audit drawer) | 6 |
| README, docs, backup restore test, five rehearsals, fallback video | 8 |
| Total | 78.5 |

Headroom is under 2 h, which is why the gates and cut order are binding. Voice (+2 h), merge, write queue and QR are not budgeted and only happen if a gate finishes early.

### 14.3 Hour-by-hour schedule (follows the PS's three phases)

| Hours | PS phase | Work | Gate |
| --- | --- | --- | --- |
| 0–1 | Setup | Shared contract, repo, docker compose, CI skeleton | Contract signed |
| 1–8 | Phase 1: Foundation and Inventory | Auth, hub, switcher, site CRUD, inventory CRUD, multi-tenant schema, RLS, withTenant/scoped, renderer skeleton, three seed graphs | Hour 8 gate: login, hub, two sites isolated, RLS test green as app_user, seeds validate. If red, all extras stop |
| 8–16 | Phase 2: Material Assignment Workflow | Request → Approval → Assignment with transactional stock, calculated fields, typed canvas, publish/rollback, SLA in config | Hour 16 gate: M1–M10 working on real tables; S1 and S2 built |
| 16–21 | Phase 3: Tracking, Reports and Dashboard | Consumption, Returns, PCB Repair kanban, analytics, Excel, then S3 typed, S5, S4 lite | Hour 21: feature freeze |
| 21–24 | Rehearsal | Five timed rehearsals, restore test, fallback video, demo:reset | Video recorded |

Cut order if time slips: merge engine → Dead-Zone beyond banner and cached reads → Ctrl+K search → voice (keep typed co-pilot and cached draft) → AI co-pilot entirely (cached draft only).

Never cut: the gate, RLS with a non-bypass role, the typed canvas, live publish without restart, transactional stock, role-restricted Excel, backup and restore, Release Rewind, Trust Console, the rehearsals, the fallback video.

## 15. Demo runbook and pre-mortem

### 15.1 Pre-flight checklist

| When | Check |
| --- | --- |
| T−60 min | docker compose up, migrations, seed; run rolbypassrls check (must be false); npm run demo:reset; full test suite green |
| T−30 min | Restore from the latest dump on a clean DB once; test PWA install and offline on the real phone; pre-warm all pages |
| T−10 min | Headset mic check with the exact sentence; second laptop on the restored backup; fallback video open in a tab |
| T−1 min | Logged in as Hub admin; Trust Console reset; browser zoom and Do-Not-Disturb set |

### 15.2 Per-step fallback

| Step | If it fails | Recovery |
| --- | --- | --- |
| 1 Login / switch | Network or token issue | Switch to the second laptop with the restored backup |
| 2 Compare sites | SLA does not turn red | Use the pre-published 10 s release; show the ring in the already-red row |
| 3 Live publish | Speech fails | Type the sentence; if the API fails, load fallbackDraft.json |
| 3 Live publish | Publish error | Say so, roll back with the Rewind, retry once; otherwise play the video clip |
| 4 Excel | Download blocked | Use pre-exported files side by side |
| Proof | Concurrency panel stalls | Run the same test from the CLI; show the passing test report |
| Close | Phone offline fails | Play the recorded phone clip |

### 15.3 Pre-mortem

| Failure | Tripwire | Recovery |
| --- | --- | --- |
| RLS silently does nothing | rolbypassrls = true or the no-setting query returns rows | Reconnect as app_user; the check is a CI step |
| Gate slips at hour 8 | Any gate item red at 8:00 | Stop all signatures; reassign B and D to foundations |
| Five signatures plus 13 modules overrun | Hour 16 gate red | Apply the cut order immediately; never cut a Must |
| Voice or camera fails in the hall | Headset test fails at T−10 | Typed co-pilot and cached draft; skip scan |
| Demo state drift after rehearsals | Returns already published | npm run demo:reset |
| LLM API unavailable | Co-pilot returns an error | Cached fallback draft |
| Skipped rehearsal | Fewer than 5 timed runs by hour 23 | Freeze everything and rehearse |

## 16. Honest scorecard

| State | Estimate |
| --- | --- |
| Foundations flawless, no signatures | ~6.5 / 10 (finalist pool) |
| + Release Rewind + Trust Console + typed co-pilot | ~8.5–9 / 10 |
| + Provisioning + Dead-Zone Lite, clean demo | ~9–9.5 / 10, only if nothing breaks live |

Plan rating: 9.7 / 10.

| Criterion | Score | Note |
| --- | --- | --- |
| PS coverage (all 8 objectives, 13 modules, traps) | 10 | Mapped line by line (§1.5) |
| Technical correctness (no known validator, locking or rollback defects) | 10 | Fixed and tested |
| Feasibility in 24 h | 9 | 78.5 h of 80, so the gates are binding |
| Memorability (signature features) | 9.5 | Rewind, Trust Console, Bolo & Build |
| Demo resilience | 9.5 | Runbook, reset, fallbacks, video |
| Unknowns closed | 9 | Rubric and demo script still unseen |

What would move it to a true 10: the organizers confirming the five open points in §11, and a clean timed rehearsal run. Nobody can guarantee a win among hundreds of teams. The upside comes from a correct core plus a few moments judges retell.

Biggest risks: five signature features plus 13 modules in 24 hours (cut Dead-Zone and Provisioning first); live voice and camera in a noisy hall; RLS silently doing nothing because of the wrong connection role; spending hours on signatures while a required module is half-built; skipping rehearsal.